ONE-MONTH SOFTWARE ENGINEERING INTERNSHIP

# Smart Room
Digital Twin

Project Handbook & Daily Instruction Guide

Build a room that senses, decides, and responds.

YOUR MISSION  In 20 working days, design and build a small web application that simulates a smart room, displays live sensor data, controls devices, applies automation rules, and explains its decisions.

| Project information | Complete before starting |
| --- | --- |
| Intern | ________________________________________ |
| Company | ________________________________________ |
| Technical mentor | ________________________________________ |
| Start / end dates | ________________________________________ |
| Approved technology | ________________________________________ |

You are not expected to know everything. You are expected to ask, experiment, document, and improve.

# 1. Welcome to the Project

This handbook is your working agreement for the internship. Read it completely on your first day, clarify unfamiliar terms with your mentor, and use the checklists to manage your progress. The goal is not only to finish an application; it is to experience the complete software-development cycle.

## What you will learn

Translate a practical problem into software requirements and small tasks.

Build a user interface, backend service, database, and automated tests.

Use Git branches, meaningful commits, pull requests, and code reviews.

Debug problems systematically and communicate blockers early.

Demonstrate a working product and explain your technical decisions.

## Definition of success

SUCCESS = WORKING + UNDERSTANDABLE  A smaller project that runs reliably, is tested, and is clearly documented is better than a large collection of unfinished features.

☐  The essential user journey works from the interface to the database.

☐  Another developer can install and run the project from your README.

☐  Your code is reviewed, readable, and stored in the company repository.

☐  You can explain what you built, the problems you met, and what you learned.

# 2. Project Brief

A digital twin is a software representation of a physical system. Your application will represent one room containing sensors and controllable devices. At first, sensor readings will be simulated. If time and equipment permit, the same software may later receive readings from an ESP32, Arduino, or another device.

## The room

| Component | Expected behavior |
| --- | --- |
| Temperature sensor | Reports °C and changes gradually over time. |
| Humidity sensor | Reports relative humidity as a percentage. |
| Light sensor | Reports light level or a simple bright/dark state. |
| Occupancy sensor | Reports whether somebody is present. |
| Fan | Can be controlled manually or by an automation rule. |
| Light | Can be controlled manually or by an automation rule. |
| Energy meter | Estimates energy used by active devices. |

## Primary user story

AS A USER  I want to see the room's current condition, control its devices, and create simple rules so that the room responds automatically and uses energy responsibly.

# 3. Required Features

| ID | Feature | Acceptance requirement |
| --- | --- | --- |
| R1 | Live dashboard | Display current temperature, humidity, light level, occupancy, and device states. |
| R2 | Sensor simulator | Generate believable readings at a regular interval; avoid completely random, unrealistic jumps. |
| R3 | Manual controls | Allow the user to turn the fan and light on or off and see an immediate status change. |
| R4 | Automation | Support at least: fan on above a temperature limit; light off when the room is empty. |
| R5 | History | Store readings and show at least one time-series chart. |
| R6 | Event log | Record device changes, automatic actions, and warnings with timestamps. |
| R7 | Energy estimate | Calculate and display an understandable approximation of device energy use. |
| R8 | Documentation | Provide installation, usage, architecture, testing, and known-limitations information. |

## Scope rules

Finish R1-R8 before starting optional features.

Use simulated or anonymized data; do not copy customer or production data.

Do not deploy to production or store credentials in source code.

Ask your mentor before adding a new framework, service, or dependency.

If a task is blocked for more than 45 minutes, document what you tried and ask for help.

## Optional feature — choose only one

☐  Connect one real sensor through ESP32 or Arduino.

☐  Add multiple rooms and compare their energy scores.

☐  Add weather data that influences the room simulation.

☐  Add a simple temperature or energy forecast.

☐  Add dark mode and subtle device animations.

# 4. Recommended Technical Path

Use the company's normal technology where practical. If no stack is assigned, the following path is intentionally simple and suitable for a one-month project.

| Layer | Suggested tool | Purpose |
| --- | --- | --- |
| Frontend | React + CSS | Dashboard, controls, forms, and charts |
| Backend | Python + FastAPI | API, automation logic, validation, and logging |
| Database | SQLite | Readings, events, rules, and device states |
| Charts | Recharts or Chart.js | Historical sensor and energy graphs |
| Workflow | Git + company repository | Branches, commits, pull requests, reviews |
| Testing | Pytest + frontend tests | Logic, API behavior, and important user flows |

## Suggested architecture

Browser dashboard requests current state and history from the API.

Backend owns the simulation and automation logic.

Database stores readings, rules, device events, and energy estimates.

A timer or scheduled backend task produces a reading every few seconds.

## Suggested data entities

| Entity | Example fields |
| --- | --- |
| SensorReading | id, timestamp, temperature, humidity, light_level, occupied |
| DeviceState | device_name, is_on, changed_at, changed_by |
| AutomationRule | id, sensor, operator, threshold, action, enabled |
| Event | id, timestamp, event_type, message, source |

## Suggested API endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/state | Current sensor readings and device states |
| GET | /api/readings | Historical readings, optionally filtered by time |
| POST | /api/devices/{name} | Turn a device on or off |
| GET/POST | /api/rules | List or create automation rules |
| PUT | /api/rules/{id} | Enable, disable, or modify a rule |
| GET | /api/events | Recent warnings and actions |

## Setup checklist

☐  Repository access is working and the project runs locally.

☐  README contains exact setup and run commands.

☐  Secrets and local files are excluded through .gitignore.

☐  Sample configuration is provided without real credentials.

☐  A basic health check or home page confirms that the system is running.

# 5. How You Will Work

## Daily routine

| Time | Activity | Expected behavior |
| --- | --- | --- |
| 09:00 | Stand-up | Yesterday's result, today's target, and blockers |
| 09:15 | Focused build | Implement one small, testable task |
| 11:30 | Verify | Run the feature, tests, and quality checks |
| 13:30 | Focused build | Continue implementation or correct review feedback |
| 15:30 | Mentor checkpoint | Ask focused questions; show working evidence |
| 16:15 | Close the day | Commit, update the board and daily log, plan tomorrow |

## Git working agreement

Create a small branch for each task, for example: feature/live-temperature-card.

Commit working steps with messages that describe the change, not simply 'update'.

Pull the latest approved code before starting new work.

Open a pull request with: purpose, screenshots, test evidence, and remaining limitations.

Respond to review comments respectfully and ask when the reasoning is unclear.

Never force-push, merge your own work, or delete shared branches without approval.

## When you are stuck

Write the exact expected result and the actual result.

Reduce the problem to the smallest reproducible example.

Read the error message and inspect relevant logs.

Check the documentation and search the existing codebase.

Try one change at a time and record the outcome.

Ask your mentor with evidence: error, code location, attempts, and your current hypothesis.

# 6. Your 20-Day Build Plan

RULE OF THE MONTH  Each day must end with visible evidence: a running screen, a test result, a reviewed commit, a design decision, or updated documentation.

## Week 1 — Understand and make it visible

| Day | Focus | Instructions | Finish with |
| --- | --- | --- | --- |
| 1 | Onboard and explore | Set up accounts and tools; run a sample project; read this handbook. | Working environment + learning goals |
| 2 | Practice the workflow | Study Git and team conventions; make a small documentation change and open a pull request. | First reviewed pull request |
| 3 | Build the dashboard shell | Sketch the interface; create sensor cards, room view, and device-control placeholders. | Responsive static dashboard |
| 4 | Simulate the room | Generate gradual sensor changes; model fan/light states and occupancy. | Live simulated readings |
| 5 | Plan and review | Write user stories, data model, architecture, backlog, and risks; demonstrate week-one result. | Approved MVP plan |

## Week 2 — Connect the complete system

| Day | Focus | Instructions | Finish with |
| --- | --- | --- | --- |
| 6 | Create the backend | Set up the API, validation, health check, and configuration structure. | Running API + README |
| 7 | Persist readings | Create the database model; save and retrieve simulated sensor readings. | Database-backed history |
| 8 | Control devices | Connect dashboard controls to the API; record device-change events. | End-to-end manual control |
| 9 | Show history | Add charts and an event log; handle loading, empty, and error states. | Charts + event history |
| 10 | Midpoint review | Demonstrate all core flows; review code, schedule, and scope with the mentor. | Midpoint evaluation + revised backlog |

## Week 3 — Make the room intelligent and reliable

| Day | Focus | Instructions | Finish with |
| --- | --- | --- | --- |
| 11 | Create rules | Implement fan-on-above-temperature and light-off-when-empty rules. | Two working automations |
| 12 | Explain actions | Add warnings and clear event messages showing why an automatic action occurred. | Auditable automation events |
| 13 | Estimate energy | Assign device power values and calculate understandable energy usage. | Energy card or chart |
| 14 | Test difficult cases | Test boundary values, invalid requests, missing data, repeated actions, and API failures. | Test plan + defect list |
| 15 | Fix and review | Resolve important defects; refactor unclear code; complete a detailed mentor review. | Feature-complete MVP |

## Week 4 — Polish, prove, and present

| Day | Focus | Instructions | Finish with |
| --- | --- | --- | --- |
| 16 | Improve the experience | Apply approved feedback; improve clarity, responsiveness, accessibility, and visual feedback. | Polished interface |
| 17 | Document everything | Complete setup, user, architecture, API, testing, and limitations documentation. | Complete documentation |
| 18 | Release rehearsal | Install from a clean checkout; run all tests; prepare safe sample data and a tagged version. | Release candidate |
| 19 | Prepare the story | Build and rehearse a 15-minute presentation; prepare screenshots or a backup recording. | Presentation + demo script |
| 20 | Final demonstration | Present the problem, product, decisions, tests, challenges, lessons, and next steps. | Final handover + evaluation |

# 7. Quality and Safety Requirements

## Testing minimum

☐  Unit tests for simulation behavior, automation rules, and energy calculations.

☐  API tests for normal input, invalid input, missing records, and server errors.

☐  A manual test of the complete journey: sensor change → rule evaluation → device action → event → chart/history.

☐  A clean-install test performed by following only the README.

☐  A written defect list showing severity, status, and resolution.

## Security and responsible data use

☐  Use only fake, simulated, public, or mentor-approved data.

☐  Keep passwords, tokens, and connection strings outside the repository.

☐  Validate API inputs; do not trust values received from the browser.

☐  Do not expose stack traces or sensitive configuration in the user interface.

☐  Use only the access rights and environments approved for the internship.

☐  Report a suspected security issue privately to your mentor; do not test production systems.

## Accessibility and usability

☐  Controls have clear labels and visible keyboard focus.

☐  Color is not the only indication of on/off, warning, or success states.

☐  Charts include titles, units, and readable labels.

☐  Loading, empty, success, and error states are understandable.

☐  The main dashboard remains usable on a laptop and a narrow screen.

# 8. Acceptance Checklist

| Area | Acceptance statement |
| --- | --- |
| Dashboard | Current sensor readings and device states are visible and understandable. |
| Simulation | Readings change gradually and device actions have a believable effect. |
| Controls | Fan and light respond to valid manual commands. |
| Automation | At least two rules act correctly at, below, and above their thresholds. |
| History | Stored readings appear in at least one chart with time and units. |
| Events | Manual actions, automatic actions, and warnings are timestamped. |
| Energy | The calculation is documented and produces reasonable sample results. |
| Reliability | Important errors are handled; critical tests pass. |
| Documentation | A new developer can install, run, test, and understand the system. |
| Handover | Final code, report, presentation, and demonstration are complete. |

# 9. Final Demonstration

Use this five-minute scenario inside your final presentation:

Open the dashboard and explain the room, sensor cards, controls, and current state.

Increase the simulated temperature until it crosses the selected threshold.

Show the warning and explain why the automation rule turns on the fan.

Let the simulated temperature fall and show the change in the history chart.

Change occupancy to empty and show the light switching off automatically.

Open the event log and connect each entry to an action the audience observed.

Finish with the energy estimate, tests, known limitation, and best next feature.

BACKUP PLAN  Prepare screenshots or a short recording of the working scenario. A presentation should still succeed if the network, projector, or live application fails.

## Final report structure

Executive summary — what you built and the final outcome.

Problem and objectives — the user need and project scope.

Requirements and design — user stories, architecture, data model, and key decisions.

Implementation — important components and how they interact.

Testing and results — test approach, evidence, defects, and acceptance status.

Challenges and solutions — what failed, how you investigated it, and what changed.

Lessons learned — technical and professional learning.

Limitations and future work — honest constraints and recommended improvements.

# 10. Daily Learning Log

Complete one entry before leaving each day. Keep answers brief and specific; links to commits, pull requests, screenshots, or tests are preferred. Copy this page for additional days if needed.

| Prompt | Intern's entry |
| --- | --- |
| Date / day | ____________________________________________ |
| Today's target | ____________________________________________ ____________________________________________ |
| What I completed | ____________________________________________ ____________________________________________ |
| Evidence | Commit / PR / test / screenshot: __________________ |
| Problem I met | ____________________________________________ ____________________________________________ |
| What I tried | ____________________________________________ ____________________________________________ |
| What I learned | ____________________________________________ ____________________________________________ |
| Tomorrow's first task | ____________________________________________ |
| Mentor note / initials | ____________________________________________ |

# 11. Review Meetings

| When | Review evidence | Decision |
| --- | --- | --- |
| End of week 1 | Requirements, dashboard, simulation, plan | Confirm scope and technical direction |
| End of week 2 | End-to-end core flow, code quality, schedule | Midpoint score and revised priorities |
| End of week 3 | MVP, tests, defects, security | Approve release and documentation work |
| Final day | Product, presentation, report, learning | Final evaluation and next-step advice |

# 12. Evaluation Rubric

| Area | Weight | What good performance looks like |
| --- | --- | --- |
| Technical understanding | 20% | Explains architecture, code, and decisions accurately |
| Implementation quality | 20% | Readable structure, validation, error handling, and review response |
| Project completion | 20% | Required features satisfy acceptance statements |
| Testing and reliability | 15% | Useful tests, defect handling, and demonstrated stability |
| Learning and initiative | 10% | Research, experimentation, questions, and improvement |
| Communication and teamwork | 10% | Updates, collaboration, punctuality, and presentation |
| Documentation | 5% | Clear README, report, log, and handover material |

## Final submission checklist

☐  Source code is committed, reviewed, and tagged or clearly identified as final.

☐  README and technical documentation are complete.

☐  Automated tests and final test results are included.

☐  Sample data contains no confidential information.

☐  Final report and presentation are submitted.

☐  Known limitations and recommended next steps are recorded.

☐  Temporary access, devices, and company materials are returned as instructed.

FINAL REFLECTION  Write down the part of the project that made you most curious. Your next learning project should begin there.

Intern signature: ____________________     Mentor signature: ____________________     Date: ____________